Quality LOG

Program: PRINCE2 Project Management

Group: « Group No. »

Project: CoopCart – Direct Storefront & Order Tracker (Abeyrathna Farms)

| Ref No | Product | Method | Staff Responsible | Planned Date | Actual Date | Results | No. of Action Items | Target Sign-off Date | Actual Sign-off Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | Project proposal & request letter | Manual Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 09/06/2026 | 09/06/2026 | Passed | 01 | End of Week 1 | End of Week 1 |
| 02 | Environment & Supabase setup (RLS) | Manual Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 11/06/2026 | 11/06/2026 | Passed | 01 | End of Week 1 | End of Week 1 |
| 03 | Product catalogue (storefront) | Manual Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 17/06/2026 | 17/06/2026 | Passed | 01 | End of Week 2 | End of Week 2 |
| 04 | Checkout & order number | Manual Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 19/06/2026 | 19/06/2026 | Passed | 02 | End of Week 2 | End of Week 2 |
| 05 | Admin console login & order pipeline | Manual Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 24/06/2026 | 25/06/2026 | Passed | 01 | End of Week 3 | End of Week 3 |
| 06 | Cart, registration/OTP auth & delivery scheduling | Manual Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 01/07/2026 | 01/07/2026 | Passed | 02 | End of Week 4 | End of Week 4 |
| 07 | AI assistant & report insights | Manual Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 02/07/2026 | 02/07/2026 | Passed | 01 | End of Week 4 | End of Week 4 |
| 08 | Business-logic modules (pricing, RBAC, OTP, formatting) | Jest Testing | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 03/07/2026 | 03/07/2026 | Passed | 01 | End of Week 4 | End of Week 4 |
| 09 | Full system UAT (Admin / Customer side) | Jest + Manual | Mr. S.K.T.M.M.T Ranawana (Quality Manager) | 09/07/2026 | 09/07/2026 | Passed | 02 | End of Week 5 | End of Week 5 |